# FieldSense

Field Operations Visibility and Asset Condition Monitoring System

# PART A: PROJECT REQUIREMENTS DOCUMENT

## 1. Functional Requirements

1. Asset Management:
• Add, edit, and delete assets
• Store asset details (ID, type, location, installation date, status)
• View asset list and history

2. Issue Reporting System:
• Manual issue reporting
• Issue fields (Asset ID, Issue type, Description, Priority, Timestamp)
• Update issue status (Open/Assigned/Resolved)
• Maintain logs

3. Technician Assignment:
• Admin assigns technician
• Technician updates repair progress
• Store resolution notes

4. IoT Monitoring Integration:
• Sensors send periodic updates
• Detect power failure, temperature breach, device offline
• Auto-generate issue tickets

5. Dashboard:
• Total assets
• Active issues
• Resolved issues
• Fault distribution
• Recent alerts

## 2. Non-Functional Requirements

Reliability:
• Log failures and sensor events
• Handle invalid input safely

Performance:
• Dashboard loads within 2 seconds
• Issue creation under 1 second

Security:
• Role-based login
• Password hashing
• Secure API endpoints

Usability:
• Mobile-friendly interface
• Simple reporting workflow

Scalability:
• Support increasing number of assets and issues

## 3. System Architecture Requirements

Frontend: Web interface using HTML/CSS/JavaScript or React
Backend: REST API using Node.js / Python / PHP
Database: MySQL or MongoDB

Core Tables:
Users
Assets
Issues
Technicians
SensorLogs

## 4. IoT Requirements

Sensors:
• Temperature sensor
• Power detection sensor
• Microcontroller (ESP8266 / ESP32 / Arduino)

IoT Workflow:
Sensor → Microcontroller → HTTP Request → Backend API → Database → Dashboard Alert

## 5. Deployment Requirements

• Backend server (local or cloud)
• Database server
• Git version control
• Basic logging enabled

## Project Goal

To improve visibility of distributed field assets and reduce manual monitoring by combining issue tracking with optional IoT-based fault detection.

# PART B: FEASIBILITY REPORT

# 1. Introduction

This report evaluates the feasibility of developing FieldSense, a centralized platform designed to monitor distributed field assets using IoT sensor data and manage service workflows efficiently. The system integrates asset lifecycle management, issue tracking, technician assignment, IoT-based anomaly detection, and real-time dashboards.

# 2. Objective of the Project

• Develop a centralized asset monitoring platform.
• Enable proactive fault detection using IoT sensors.
• Automate issue ticket generation.
• Streamline technician assignments.
• Provide real-time operational dashboards.
• Reduce downtime and maintenance costs.

# 3. Scope of the Project

Included:
• Asset registration and tracking
• Manual issue reporting
• Technician assignment
• Basic IoT monitoring (temperature, power, device status)
• Role-based authentication
• Dashboard analytics
• Small-scale industrial deployment

# 4. Problem Statement

Organizations managing distributed equipment (Amul, Hershey, Milky Mist etc) often face delayed fault detection, high downtime, and inefficient service workflows. FieldSense aims to solve these challenges using IoT-based monitoring and structured issue management.

# 5. Technical Feasibility

Frontend: HTML/CSS/JavaScript or React
Backend: Node.js / Python / PHP
Database: MySQL / MongoDB
IoT: ESP32 /ESP8266 with sensors

All required technologies are open-source and achievable within academic scope.

# 6. Economic Feasibility

## Estimated Prototype Cost:

| Item | Estimated Cost (INR) |
| --- | --- |
| ESP32/ESP8266 | ₹400–600 |
| Temperature Sensor | ₹150–250 |
| Power Sensor | ₹200–300 |
| Hosting | Free Tier |
| Software Tools | Free |

Total estimated prototype cost: ₹1000–₹1500.
Benefits include reduced downtime, faster fault detection, and lower operational costs. The cost-to-benefit ratio is favorable.

# 7. Operational Feasibility

The system integrates smoothly into current workflows.

Current Workflow:
Manual monitoring → Delayed reporting → Slow response

Proposed Workflow:
Sensor detection → Automatic issue creation → Technician assignment → Real-time tracking

User roles are clearly defined and the interface is simple and mobile-friendly. Therefore, the system is operationally feasible. The system improves workflow by enabling automatic issue detection and structured technician assignment. The interface is simple and mobile-friendly.

# 8. Legal Feasibility

Uses open-source technologies, ensures password hashing, and does not collect sensitive personal data. Legally compliant.

# 9. Schedule Feasibility

Estimated duration: 12–14 weeks

| Phase | Duration |
| --- | --- |
| Requirement Analysis | 1 week |
| Design | 2 weeks |
| Frontend Development | 2 weeks |
| Backend Development | 3 weeks |
| IoT Integration | 3 weeks |
| Testing & Documentation | 2 weeks |

Estimated duration: 12–14 weeks including analysis, design, development, IoT integration, testing, and documentation so the timeline is realistic and achievable.

# 10. Market Feasibility

Market feasibility evaluates demand and adoption potential.

## 🔹 Target Market

- Cold storage companies

- Retail chains with vending machines

- Power generator operators

- Facility management companies

- Small-scale industrial plants

## 🔹 Market Need

Industries increasingly demand:

- Real-time monitoring

- Reduced downtime

- Preventive maintenance systems

- IoT-enabled asset tracking

With Industry 4.0 adoption growing rapidly, IoT-based monitoring systems are in high demand.

## 🔹 Competitive Advantage

FieldSense offers:

- Low-cost implementation

- Modular architecture

- Easy scalability

- Academic prototype adaptable for startups

Therefore, the project demonstrates strong market feasibility, especially for SMEs.

Target market includes retail chains, cold storage operators, generator operators, and facility management companies. Growing IoT adoption increases demand for such systems.

# 11. Practical Feasibility

Uses affordable hardware and well-known technologies. Development can be divided among team members, making it practically achievable within semester constraints.

# 12. Benefits to Society

• Reduces food and energy wastage
• Improves public safety
• Encourages digital transformation
• Supports small businesses with affordable monitoring
• Reduces environmental impact through preventive maintenance

# 13. Overall Conclusion

FieldSense is technically achievable, economically viable, operationally practical, market-relevant, socially beneficial, and feasible within the academic timeline.